# Mobile Features Integration Plan

**Document Version:** 1.0

**Last Updated:** 2025-11-26

**Related Documentation:** [`PLATFORM_SUPPORT.md`](./PLATFORM_SUPPORT.md), [`JAVASCRIPT_MODULE_SYSTEM.md`](./JAVASCRIPT_MODULE_SYSTEM.md)

## Table of Contents

1. [Executive Summary](#executive-summary)

2. [Implementation Strategy](#1-implementation-strategy)

3. [Architecture Guidelines](#2-architecture-guidelines)

4. [Feature-Specific Plans](#3-feature-specific-plans)

5. [Technical Implementation Roadmap](#4-technical-implementation-roadmap)

6. [Development Workflow Preservation](#5-development-workflow-preservation)

7. [Deployment Strategy](#6-deployment-strategy)

8. [Code Examples](#7-code-examples)

9. [Compatibility Matrix](#8-compatibility-matrix)

10. [Migration Path](#9-migration-path)

11. [Open Questions & Decisions Needed](#10-open-questions--decisions-needed)

---

## Executive Summary

Thero Idle TD requires native mobile capabilities (haptic feedback, in-app purchases, advertising, and leaderboards) while maintaining its core architectural principles: **one code path per feature**, **platform-agnostic APIs**, and **no build step for local development**.

**Recommended Approach:** Hybrid application using **Capacitor** with progressive enhancement strategy.

**Key Principles:**

- Start with web-compatible features (Vibration API)

- Add Capacitor only when native features are needed

- Maintain platform detection through configuration, not branching

- Preserve no-build-step development for core gameplay

- Deploy native builds separately without breaking web version

---

## 1. Implementation Strategy

### 1.1 Approach Comparison

| Aspect | PWA Only | Capacitor (Hybrid) | Native Apps |

|--------|----------|-------------------|-------------|

| **Vibration/Haptics** | ✅ Web Vibration API | ✅ Enhanced Haptics Plugin | ✅ Full native control |

| **In-App Purchases** | ❌ Not supported | ✅ Via Capacitor IAP Plugin | ✅ Native APIs |

| **Advertisements** | ⚠️ Limited (web ads only) | ✅ AdMob integration | ✅ Full ad control |

| **Leaderboards** | ⚠️ Custom backend only | ✅ Game Center, Play Services | ✅ Native leaderboards |

| **App Store Presence** | ❌ No | ✅ Yes | ✅ Yes |

| **Development Complexity** | Low | Medium | High |

| **Maintenance Burden** | Low | Medium | High (multiple codebases) |

| **Code Reuse** | 100% | 95-98% | 50-70% |

| **Build Step Required** | No | Yes (for native) | Yes |

| **Platform-Agnostic** | ✅ Yes | ✅ Mostly | ❌ No |

### 1.2 Recommendation: Capacitor Hybrid Approach

**Rationale:**

- **Maximizes code reuse** while enabling native features

- **Preserves platform-agnostic architecture** through abstraction layers

- **Maintains web deployment** as primary development target

- **Provides app store presence** for monetization and discovery

- **Supports progressive enhancement** - features degrade gracefully on web

**Trade-offs Accepted:**

- Introduces build step for native deployments (but not for local development)

- Adds ~50-100KB to app size for Capacitor runtime

- Requires platform-specific configuration files

- Need to test on both web and native platforms

**Why Not PWA Only:**

- No IAP support (critical monetization blocker)

- Limited haptic feedback APIs

- No native leaderboard integration

- Harder to discover in app stores

**Why Not Full Native:**

- Violates "one code path per feature" principle

- Massive maintenance overhead (2-3x codebase)

- Slower development velocity

- Unnecessary given web-first architecture

### 1.3 Phased Rollout Strategy

**Phase 1: Web-Compatible Features (Weeks 1-2)**

- Implement Web Vibration API

- Test haptic feedback patterns

- No build changes required

**Phase 2: Hybrid App Setup (Weeks 3-4)**

- Initialize Capacitor configuration

- Create iOS and Android projects

- Establish build pipeline

- Test basic deployment

**Phase 3: Monetization (Weeks 5-8)**

- Integrate IAP system

- Add AdMob for rewarded videos

- Implement receipt validation

- Beta test purchases

**Phase 4: Social Features (Weeks 9-12)**

- Add leaderboard backend

- Implement cloud save

- Score validation system

- Public release

---

## 2. Architecture Guidelines

### 2.1 Platform-Agnostic Code Structure

Following the principles in [`PLATFORM_SUPPORT.md`](./PLATFORM_SUPPORT.md), all native features must:

1. **Expose a single, unified API** regardless of platform

2. **Route platform differences through configuration**, not conditional logic

3. **Fail gracefully** when features are unavailable

4. **Document cross-platform behavior** in module comments

### 2.2 Module Organization

Create a new `scripts/platform/` directory for native feature abstractions:

scripts/ ├── platform/ │ ├── haptics.js # Vibration/haptics wrapper │ ├── purchases.js # IAP abstraction │ ├── advertising.js # Ad network wrapper │ ├── leaderboards.js # Score submission │ ├── platformDetect.js # Environment detection │ └── README.md # Platform module guide ├── core/ # Existing utilities ├── features/ # Existing game features └── ui/ # Existing UI modules

Code

### 2.3 Platform Detection Logic

**Location:** `scripts/platform/platformDetect.js`

**Responsibilities:**

- Detect runtime environment (web, iOS, Android, desktop)

- Query feature availability (IAP, ads, Game Center, etc.)

- Provide capability flags to other modules

**Anti-Pattern:** Do NOT scatter `if (isIOS)` checks throughout codebase. Instead, modules should check **capability**, not **platform**.

**Example:**

```javascript

// ❌ BAD - Platform-specific branching

if (platform.isIOS()) {

useGameCenter();

} else if (platform.isAndroid()) {

usePlayGames();

}

// ✅ GOOD - Capability-based routing

if (platform.hasNativeLeaderboards()) {

submitScore(leaderboardId, score);

}

### 2.4 Integration Points

Main Entry Point: assets/main.js

- Initialize platform modules after DOM ready

- Pass configuration from assets/configuration.js

- Register event listeners for native feature callbacks

UI Integration: scripts/ui/

- Tower placement triggers haptics

- Purchase buttons call IAP module

- Leaderboard UI queries scores

- Ad reward UI integrates with advertising module

State Management:

- Platform features do NOT directly mutate game state

- Use event system to notify game logic of purchases, ad completions, etc.

- Game logic decides how to apply rewards/effects

## 3. Feature-Specific Plans

### 3.1 Phone Vibration/Haptics

#### API Selection

Primary: Web Vibration API (MDN Docs)

- Supported on mobile web browsers

- Zero dependencies for local development

- Simple pattern-based API

Enhanced (Capacitor): @capacitor/haptics

- Richer feedback types (impact, notification, selection)

- Better iOS integration

- Consistent timing across platforms

Strategy: Start with Web Vibration API, add Capacitor Haptics later for richer feedback.

#### Usage Patterns

| Game Event | Vibration Pattern | Intensity |
| --- | --- | --- |
| Tower placement | Single pulse (50ms) | Medium |
| Tower upgrade | Double pulse (50ms, 100ms) | Light |
| Wave complete | Success pattern (100ms, 50ms, 100ms) | Strong |
| Enemy reaches end | Warning (200ms) | Strong |
| Game over | Failure pattern (500ms) | Medium |
| Achievement unlocked | Celebration (50ms × 5) | Light |
| Purchase confirmed | Success (100ms, 50ms) | Medium |

#### Fallback Behavior

Desktop/Unsupported:

- Silently no-op (no error thrown)

- Log to console in debug mode

- Optional visual feedback (screen flash, icon bounce)

#### Code Structure Example

See Section 7.2 for full implementation.

### 3.2 In-App Purchases (IAP)

#### Platform Requirements

Critical: IAP requires app store deployment

- iOS: Apple App Store with approved developer account

- Android: Google Play Store with merchant account

- Web: Not supported (use alternative monetization)

Testing:

- iOS: Sandbox testers in App Store Connect

- Android: Test tracks in Play Console

- Local development: Mock IAP responses

#### Product Catalog Structure

JSON

{

"products": [

{

"id": "thero.currency.small",

"type": "consumable",

"price": "$0.99",

"currency": 1000,

"icon": "theta_bundle_small.png"

},

{

"id": "thero.currency.medium",

"type": "consumable",

"price": "$4.99",

"currency": 6000,

"icon": "theta_bundle_medium.png"

},

{

"id": "thero.premium.adremoval",

"type": "non_consumable",

"price": "$2.99",

"feature": "remove_ads",

"icon": "premium_ad_free.png"

},

{

"id": "thero.premium.doublegains",

"type": "subscription",

"price": "$4.99/month",

"multiplier": 2.0,

"icon": "premium_sub.png"

}

]

}

#### Purchase Flow

Mermaid

sequenceDiagram

participant User

participant UI

participant PurchaseModule

participant Capacitor

participant AppStore

participant Backend

User->>UI: Tap "Buy Θ1000"

UI->>PurchaseModule: initiatePurchase("thero.currency.small")

PurchaseModule->>Capacitor: purchaseProduct(productId)

Capacitor->>AppStore: Native purchase flow

AppStore->>User: Payment confirmation

User->>AppStore: Approve payment

AppStore->>Capacitor: Receipt + transaction

Capacitor->>PurchaseModule: Purchase complete event

PurchaseModule->>Backend: Validate receipt

Backend->>PurchaseModule: Validation success

PurchaseModule->>UI: Award Θ1000

UI->>User: Show success message

#### Receipt Validation

Critical Security: NEVER trust client-side purchase verification alone.

Recommended Flow:

- Client receives receipt from app store

- Send receipt to your backend server

- Backend validates with Apple/Google servers

- Backend updates user account

- Backend responds to client with validation result

- Client applies purchase (currency, unlock, etc.)

Backend Options:

- Custom Node.js/Python server with in-app-purchase library

- Firebase Cloud Functions with receipt validation extensions

- Third-party services: RevenueCat, Qonversion, Purchasely

Fallback for Web:

- Hide IAP UI entirely on web

- Offer alternative monetization (e.g., Patreon, Ko-fi)

- Or require users to download app for purchases

#### Testing Strategy

- Local Development: Mock IAP module returns fake success/failure

- Sandbox Testing: Use App Store/Play Console test accounts

- Beta Testing: Limited release to closed testers

- Production: Monitor purchase analytics and error rates

Test Cases:

- ✅ Successful purchase

- ❌ User cancels purchase

- ❌ Payment method declined

- ❌ Network error during purchase

- ❌ Receipt validation fails

- ⚠️ Purchase already owned (restore flow)

- ⚠️ Refund processed by store

### 3.3 Advertising

#### Ad Network Recommendation

Primary: Google AdMob

- Best mobile ad fill rates

- Capacitor plugin available: @capacitor-community/admob

- Supports rewarded videos, interstitials, banners

- Cross-platform (iOS + Android)

Alternative: Unity Ads, IronSource (if AdMob fill is poor)

#### Ad Placement Strategy

Rewarded Video Ads (Recommended Focus)

- Use Case: Optional bonus rewards

- UX: User initiates (button click)

- Reward Examples:

  - 2x offline earnings for 10 minutes

  - 500 Θ currency

  - Skip current wave

  - Temporary tower damage boost

Placement Opportunities:

| Location | Ad Type | Trigger | Reward |
| --- | --- | --- | --- |
| Wave complete screen | Rewarded | Optional button | 2x earnings boost |
| Out of currency | Rewarded | "Watch for Θ" button | 500-1000 Θ |
| Achievements menu | Rewarded | Unlock next tier | 1 achievement point |
| Game over screen | Rewarded | "Continue wave" | Resume from wave start |

Interstitial Ads (Use Sparingly)

- Between major milestones only (e.g., every 5 levels)

- Never interrupt active gameplay

- Show "Ad in 3... 2... 1..." countdown

- Offer "Remove Ads" IAP prominently

Banner Ads (NOT Recommended)

- Permanently occupy screen space

- Poor user experience on mobile

- Low revenue compared to rewarded videos

- Conflicts with mathematical aesthetic

#### User Experience Considerations

Best Practices:

- ✅ Always user-initiated (except rare interstitials)

- ✅ Clear reward preview before showing ad

- ✅ "No thanks" option always available

- ✅ Graceful handling if ad fails to load

- ✅ Respect "Remove Ads" purchase

- ✅ Comply with GDPR/CCPA (consent dialogs)

Anti-Patterns:

- ❌ Forced ads that block gameplay

- ❌ Ads immediately on app launch

- ❌ Misleading "X" buttons on ad prompts

- ❌ Hiding gameplay behind ad walls

- ❌ Infinite ad loops

#### Revenue vs UX Balance

Target Metrics:

- Ad frequency: ≤ 1 per 5 minutes of gameplay

- User opt-in rate: 30-50% of players watch at least 1 ad/session

- Ad-to-IAP conversion: 5-10% of ad watchers buy "Remove Ads"

Monitoring:

- Track ad impression count per user per day

- Measure retention impact of ad introduction

- A/B test reward amounts and frequency

### 3.4 Leaderboards

#### Backend Options

| Option | Pros | Cons | Cost |
| --- | --- | --- | --- |
| Firebase | Easy setup, cross-platform, real-time | Google dependency, vendor lock-in | Free tier generous, ~$25/mo at scale |
| Game Center (iOS) | Native iOS integration, zero cost | iOS-only, requires Apple developer account | Free |
| Play Games Services (Android) | Native Android integration, achievements too | Android-only, complex setup | Free |
| Custom Backend | Full control, cross-platform | Development + hosting cost | Variable ($50-500/mo) |
| Third-party (PlayFab, Nakama) | Feature-rich, managed | Monthly fees, learning curve | $10-100/mo |

Recommendation:

- Phase 1: Firebase Realtime Database (cross-platform, simple)

- Phase 2: Add Game Center + Play Games for native feel

- Strategy: Sync scores to all three backends simultaneously

#### Data Structure for Scores

JavaScript

// Firebase structure

{

"leaderboards": {

"global_high_score": {

"scores": {

"user_abc123": {

"score": 1000000,

"wave": 30,

"timestamp": 1700000000000,

"username": "MathWizard",

"build": "1.2.3"

}

}

},

"daily_high_score": {

// Similar structure, reset daily

}

}

}

Leaderboard Types:

- Global High Score: All-time best wave reached

- Daily Challenge: Reset every 24 hours

- Weekly Challenge: Specific rules (e.g., no tower upgrades)

- Friends Only: Compare with connected players

#### Security Considerations

Score Validation (Critical):

- Server-Side Validation: Never trust client score submissions

- Replay Verification: Store game seed + actions, replay on server

- Rate Limiting: Max 1 score submission per minute per user

- Anomaly Detection: Flag scores that exceed mathematical limits

- Ban System: Automatically suspend cheaters

Example Validation Logic:

JavaScript

// Backend validation

function validateScore(score, wave, playtime) {

const maxTheoreticalScore = calculateMaxScore(wave);

const minPlaytime = wave * 30; // 30 seconds per wave minimum

if (score > maxTheoreticalScore) return false;

if (playtime < minPlaytime) return false;

if (score growth rate > threshold) return false;

return true;

}

Additional Protections:

- Encrypt score payload with HMAC signature

- Use anti-tamper detection in builds

- Periodic manual review of top 100 scores

#### Cross-Platform Compatibility

Challenge: Game Center (iOS) and Play Games (Android) are platform-specific.

Solution: Use Firebase as "source of truth" for cross-platform leaderboards:

- Submit score to Firebase (always)

- If iOS: Also submit to Game Center

- If Android: Also submit to Play Games

- Display Firebase leaderboard in-game (cross-platform)

- Native leaderboards accessible via platform menus

Implementation:

JavaScript

async function submitScore(score, wave) {

// Primary leaderboard (cross-platform)

await firebase.submitScore(score, wave);

// Platform-specific bonus

if (platform.hasGameCenter()) {

await gameCenter.submitScore(score);

} else if (platform.hasPlayGames()) {

await playGames.submitScore(score);

}

}

## 4. Technical Implementation Roadmap

### Phase 1: Web-Compatible Features (Weeks 1-2)

Goal: Add haptic feedback using web standards only.

Prerequisites:

- None (uses existing web stack)

Dependencies:

- None (Web Vibration API is built-in)

Configuration Steps:

- Create scripts/platform/haptics.js

- Implement vibrate(pattern) function

- Add haptic triggers to:

  - Tower placement (assets/main.js)

  - Wave completion (scripts/features/waveManager.js)

  - Purchase confirmation (scripts/ui/towersTab.js)

- Test on mobile device

Testing Approach:

- Manual testing on iOS Safari, Android Chrome

- Verify patterns feel appropriate

- Ensure no errors on desktop (graceful fallback)

Rollback Plan:

- Remove haptic calls if user complaints arise

- Feature flag to disable vibration

Deliverables:

- scripts/platform/haptics.js module

- Haptic integration in 5+ game events

- User setting to enable/disable vibration

- Documentation update

### Phase 2: Hybrid App Setup (Weeks 3-4)

Goal: Initialize Capacitor and create deployable iOS/Android builds.

Prerequisites:

- Node.js 16+ installed

- Xcode (for iOS builds)

- Android Studio (for Android builds)

- Apple Developer account ($99/year)

- Google Play Developer account ($25 one-time)

Dependencies:

JSON

{

"@capacitor/core": "^5.0.0",

"@capacitor/cli": "^5.0.0",

"@capacitor/ios": "^5.0.0",

"@capacitor/android": "^5.0.0"

}

Configuration Steps:

- Initialize Capacitor:

bash

npm install @capacitor/core @capacitor/cli

npx cap init "Thero Idle" "com.yourcompany.theroidle" --web-dir=.

- Add Platforms:

bash

npx cap add ios

npx cap add android

- Update capacitor.config.json:

JSON

{

"appId": "com.yourcompany.theroidle",

"appName": "Thero Idle",

"webDir": ".",

"bundledWebRuntime": false,

"plugins": {

"SplashScreen": {

"launchShowDuration": 2000

}

}

}

- Sync Web Code:

bash

npx cap sync

- Open Native IDEs:

bash

npx cap open ios      # Opens Xcode

npx cap open android  # Opens Android Studio

- Configure Signing:

- iOS: Xcode → Signing & Capabilities → Select team

- Android: Generate keystore, configure build.gradle

- Test Device Deploy:

- iOS: Build to connected iPhone

- Android: Build APK, install on device

Testing Approach:

- Verify game loads and plays identically to web

- Test touch controls work correctly

- Check performance on older devices

- Validate asset loading times

Rollback Plan:

- If builds fail: Remove Capacitor, continue web-only

- Keep capacitor.config.json in .gitignore initially

- Document issues for later resolution

Deliverables:

- Working iOS build on TestFlight

- Working Android build (internal test track)

- Build documentation in docs/BUILD_PROCESS.md

- CI/CD pipeline for automated builds (optional)

### Phase 3: Monetization (Weeks 5-8)

Goal: Integrate IAP and rewarded video ads.

Prerequisites:

- Phase 2 complete (Capacitor set up)

- App Store Connect account configured

- Google Play Console account configured

- AdMob account created

Dependencies:

JSON

{

"@capacitor-community/in-app-purchases": "^1.0.0",

"@capacitor-community/admob": "^5.0.0"

}

Configuration Steps:

- Install Plugins:

bash

npm install @capacitor-community/in-app-purchases @capacitor-community/admob

npx cap sync

- Configure Products:

- iOS: Add products in App Store Connect

- Android: Add products in Play Console

- Update product catalog JSON (see Section 3.2)

- Create IAP Module:

- scripts/platform/purchases.js

- Implement purchase flow

- Add receipt validation endpoint

- Create Ads Module:

- scripts/platform/advertising.js

- Implement rewarded video

- Add AdMob ad units

- UI Integration:

- Add "Store" button to main menu

- Add "Watch Ad" buttons to reward screens

- Implement purchase confirmation dialogs

- Backend Setup:

- Deploy receipt validation server (Firebase Functions or custom)

- Configure webhook for purchase notifications

- Set up analytics tracking

Testing Approach:

- Use sandbox accounts for IAP testing

- Test all purchase types (consumable, non-consumable, subscription)

- Verify ad loading and rewards

- Test error cases (declined payment, ad load failure)

- Security audit receipt validation logic

Rollback Plan:

- Feature flags to disable IAP/ads if critical bugs found

- Refund policy documented

- Support email for purchase issues

Deliverables:

- Functional IAP system with 3+ products

- Rewarded video ads with 2+ placements

- Receipt validation backend deployed

- Privacy policy updated (GDPR/CCPA compliance)

- Beta testing with 20+ users

### Phase 4: Social Features (Weeks 9-12)

Goal: Add leaderboards and cloud save.

Prerequisites:

- Phase 3 complete (monetization working)

- Firebase project created

- User authentication system (optional but recommended)

Dependencies:

JSON

{

"firebase": "^10.0.0",

"@capacitor/game-center": "^1.0.0",

"@capacitor/play-games": "^1.0.0"

}

Configuration Steps:

- Initialize Firebase:

bash

npm install firebase

- Create Leaderboards:

- Firebase Realtime Database structure (see Section 3.4)

- Game Center leaderboards in App Store Connect

- Play Games leaderboards in Play Console

- Implement Leaderboard Module:

- scripts/platform/leaderboards.js

- Score submission logic

- Score retrieval and display

- Security validation

- Add Cloud Save:

- scripts/platform/cloudSave.js

- Save game state to Firebase

- Restore on new device

- Conflict resolution (local vs cloud)

- UI Integration:

- Add "Leaderboards" tab to main menu

- Display top 100 scores

- Show user's rank

- Friend leaderboards (if auth implemented)

Testing Approach:

- Submit scores from multiple devices

- Verify ranking accuracy

- Test score validation catches cheating attempts

- Test cloud save sync across devices

- Load testing with 1000+ concurrent users

Rollback Plan:

- Disable leaderboards if DDoS or abuse detected

- Local leaderboard fallback if Firebase down

- Manual ban tools for cheaters

Deliverables:

- Global leaderboard with top 100

- Daily/weekly leaderboards

- Cloud save working across devices

- User profile system (username, avatar)

- Cheat detection active

- Public beta release

## 5. Development Workflow Preservation

### 5.1 Maintaining No-Build-Step Local Development

Critical Principle: Capacitor should NOT break the existing index.html → browser workflow.

Strategy:

- Web-first development: Continue opening index.html directly for iteration

- Graceful feature detection: All platform modules check for Capacitor availability

- Mock modules: Provide fake implementations for IAP/ads during web development

Example Pattern:

JavaScript

// scripts/platform/purchases.js

const isCapacitor = window.Capacitor !== undefined;

export async function purchaseProduct(productId) {

if (!isCapacitor) {

// Mock implementation for web development

console.log('[Mock] Purchase:', productId);

return { success: true, mock: true };

}

// Real Capacitor implementation

return await Purchases.purchaseProduct({ productId });

}

### 5.2 When Capacitor CLI is Needed

Required:

- Adding new Capacitor plugins

- Building for iOS/Android deployment

- Testing native-only features (IAP, Game Center)

- Updating native project configurations

NOT Required:

- Daily gameplay development

- UI/CSS changes

- Game logic modifications

- Testing on web browsers

Workflow Split:

Code

┌─────────────────────────────────┐

│  Web Development (95% of time)  │

│  - Open index.html directly     │

│  - Edit JS/CSS/HTML             │

│  - Refresh browser              │

│  - No build step                │

└─────────────────────────────────┘

↓

(Once per week or as needed)

↓

┌─────────────────────────────────┐

│  Native Testing (5% of time)    │

│  - npx cap sync                 │

│  - npx cap open ios/android     │

│  - Build in Xcode/Android Studio│

│  - Test on device               │

└─────────────────────────────────┘

### 5.3 Testing Strategy

Web Testing (Fast Iteration):

- Open index.html in Chrome/Firefox

- Use DevTools mobile emulation

- Test core gameplay, UI, progression

- Mock native features return success

Native Testing (Comprehensive):

- Build to physical iOS/Android device

- Test IAP flow with sandbox accounts

- Verify ad loading and display

- Test haptic feedback

- Check leaderboard submission

Automated Testing:

- Unit tests for game logic (Jest/Vitest)

- E2E tests for web version (Playwright)

- Native E2E tests (Detox/Appium) - optional

### 5.4 Debug Workflows

Web Debugging:

- Chrome DevTools as usual

- Console logs visible in browser

- Breakpoints work normally

- React DevTools, Vue DevTools, etc. (if added)

iOS Debugging:

- Safari → Develop → [Device Name] → [App]

- View console logs in Safari Web Inspector

- Xcode console for native logs

Android Debugging:

- Chrome → chrome://inspect

- View console logs in Chrome DevTools

- Android Studio Logcat for native logs

Remote Debugging:

- Use Capacitor Plugin: @capacitor/console-logger for remote logs

- Or integrate Sentry/LogRocket for error tracking

## 6. Deployment Strategy

### 6.1 Build Process for App Stores

#### iOS Build Process

- Prepare Web Assets:

bash

# Ensure all changes committed

git status

# Sync web code to native project

npx cap sync ios

- Open Xcode:

bash

npx cap open ios

- Configure Build:

- Select target device: "Any iOS Device (arm64)"

- Set build configuration: "Release"

- Verify signing: Automatic signing with team selected

- Archive Build:

- Product → Archive

- Wait for build to complete (~2-5 minutes)

- Upload to App Store Connect:

- Window → Organizer

- Select archive → Distribute App

- App Store Connect → Upload

- Wait for processing (~10-30 minutes)

- Submit for Review:

- App Store Connect → My Apps → Thero Idle

- Select build in "Build" section

- Add app screenshots, description, keywords

- Submit for review

Review Time: 1-3 days typically

#### Android Build Process

- Prepare Web Assets:

bash

npx cap sync android

- Open Android Studio:

bash

npx cap open android

- Generate Signed APK/AAB:

- Build → Generate Signed Bundle / APK

- Select "Android App Bundle" (required for Play Store)

- Choose keystore (or create new)

- Enter keystore password

- Build (takes ~2-5 minutes)

- Upload to Play Console:

- Play Console → All apps → Thero Idle

- Release → Production → Create new release

- Upload AAB file

- Fill out release notes

- Submit for review

Review Time: Few hours to 1 day typically

### 6.2 Version Management

Version Numbering: Follow semantic versioning (MAJOR.MINOR.PATCH)

Code

1.0.0 - Initial release

1.1.0 - New tower added

1.1.1 - Bug fixes

2.0.0 - Major overhaul (breaking changes)

Build Number: Auto-increment for each store submission

Update Strategy:

- Web: Immediate deploy (users auto-update on refresh)

- iOS: Submit to App Store, users update manually

- Android: Submit to Play Store, users update manually

Coordinated Releases:

- Deploy web version first

- Build and test native versions against new web code

- Submit iOS and Android simultaneously

- Once approved, announce update on all platforms

Forced Updates:

- Backend API can require minimum version

- Display "Update Required" dialog if version too old

- Prevent gameplay until user updates

### 6.3 Release Checklist

Pre-Release (1 week before):

- All features tested on web and mobile

- No critical bugs in issue tracker

- IAP products configured in both stores

- AdMob ad units created and tested

- Privacy policy updated

- App screenshots taken (iOS: 6.5" + 5.5", Android: Various)

- App description written in English (+ localized if needed)

- Keywords researched for ASO (App Store Optimization)

- Beta testers given 1-week notice

Build Day:

- Increment version number in code

- Update CHANGELOG.md

- Sync Capacitor projects

- Build iOS archive

- Build Android AAB

- Upload to App Store Connect

- Upload to Play Console

- Fill out store listings

- Submit for review

Post-Submission:

- Monitor review status daily

- Respond to app review questions within 24 hours

- Prepare rollback plan if rejected

- Test approved builds before public release

Launch Day:

- Publish web version

- Release iOS app (manual publish after approval)

- Release Android app (manual publish after approval)

- Post on social media / game communities

- Monitor crash reports and user reviews

- Be ready to push hotfix if critical issues found

### 6.4 Store-Specific Requirements

#### iOS App Store

Required:

- App Privacy policy (link in App Store Connect)

- Age rating questionnaire

- App Review guidelines compliance

- Human Interface Guidelines adherence

- iOS 13+ support recommended

Common Rejection Reasons:

- Crashes on startup

- Features not working as described

- In-app purchases not implemented correctly

- Missing required disclosures (data collection, etc.)

- Placeholder content in screenshots

Tips:

- Include demo video showcasing core gameplay

- Clearly explain game mechanics in description

- Provide test account if login required

- Add detailed review notes for reviewers

#### Google Play Store

Required:

- Privacy policy URL

- Content rating (IARC questionnaire)

- Target API level 33+ (Android 13)

- 64-bit builds (arm64-v8a, x86_64)

Common Rejection Reasons:

- APK size too large (>150MB without expansion files)

- Crashes on specific devices

- Permissions not justified in manifest

- Copyrighted content without license

Tips:

- Use Android App Bundle (.aab) for smaller downloads

- Test on multiple Android versions (10, 11, 12, 13)

- Provide feature graphic (1024x500px) for Play Store listing

- Closed testing track before production release

## 7. Code Examples

### 7.1 Platform Detection Module

File: scripts/platform/platformDetect.js

JavaScript

/**

* Platform detection and capability checking.

* Provides abstraction over runtime environment.

*

* @module platform/platformDetect

*/

const isCapacitor = window.Capacitor !== undefined;

const platform = window.Capacitor?.getPlatform() || 'web';

/**

* Platform capabilities cache

*/

const capabilities = {

vibration: 'vibrate' in navigator || isCapacitor,

iap: isCapacitor && (platform === 'ios' || platform === 'android'),

ads: isCapacitor,

gameCenter: isCapacitor && platform === 'ios',

playGames: isCapacitor && platform === 'android',

nativeLeaderboards: isCapacitor,

cloudSave: true, // Firebase works everywhere

};

/**

* Get current platform

* @returns {'web' | 'ios' | 'android'} Platform identifier

*/

export function getPlatform() {

return platform;

}

/**

* Check if running in Capacitor native environment

* @returns {boolean}

*/

export function isNative() {

return isCapacitor;

}

/**

* Check if running in web browser

* @returns {boolean}

*/

export function isWeb() {

return !isCapacitor;

}

/**

* Check if specific capability is available

* @param {string} capability - Capability name

* @returns {boolean}

*/

export function hasCapability(capability) {

return capabilities[capability] === true;

}

/**

* Get all available capabilities

* @returns {Object} Capabilities object

*/

export function getCapabilities() {

return { ...capabilities };

}

/**

* Check if vibration/haptics are available

* @returns {boolean}

*/

export function hasVibration() {

return capabilities.vibration;

}

/**

* Check if in-app purchases are available

* @returns {boolean}

*/

export function hasIAP() {

return capabilities.iap;

}

/**

* Check if ads are available

* @returns {boolean}

*/

export function hasAds() {

return capabilities.ads;

}

/**

* Check if native leaderboards are available (Game Center or Play Games)

* @returns {boolean}

*/

export function hasNativeLeaderboards() {

return capabilities.nativeLeaderboards;

}

/**

* Get device info for analytics

* @returns {Object} Device information

*/

export function getDeviceInfo() {

return {

platform: getPlatform(),

userAgent: navigator.userAgent,

screenWidth: window.screen.width,

screenHeight: window.screen.height,

pixelRatio: window.devicePixelRatio,

isNative: isNative(),

};

}

Usage:

JavaScript

import * as platform from './scripts/platform/platformDetect.js';

if (platform.hasVibration()) {

vibrate([50, 100, 50]);

}

if (platform.hasIAP()) {

showPurchaseButton();

}

console.log('Running on:', platform.getPlatform());

console.log('Capabilities:', platform.getCapabilities());

### 7.2 Haptics Wrapper Example

File: scripts/platform/haptics.js

JavaScript

/**

* Haptic feedback abstraction.

* Provides unified API for vibration across web and native.

*

* @module platform/haptics

*/

import { hasVibration, isNative } from './platformDetect.js';

// Lazy-load Capacitor Haptics plugin

let Haptics = null;

if (isNative()) {

import('@capacitor/haptics').then(module => {

Haptics = module.Haptics;

});

}

/**

* Haptic feedback types (Capacitor-style)

*/

export const HapticType = {

LIGHT: 'light',

MEDIUM: 'medium',

HEAVY: 'heavy',

SUCCESS: 'success',

WARNING: 'warning',

ERROR: 'error',

};

/**

* User preference for haptics (stored in localStorage)

*/

let hapticsEnabled = localStorage.getItem('haptics_enabled') !== 'false';

/**

* Set haptics enabled/disabled

* @param {boolean} enabled

*/

export function setHapticsEnabled(enabled) {

hapticsEnabled = enabled;

localStorage.setItem('haptics_enabled', enabled.toString());

}

/**

* Get haptics enabled state

* @returns {boolean}

*/

export function isHapticsEnabled() {

return hapticsEnabled;

}

/**

* Trigger haptic feedback (simple vibration)

* @param {number|number[]} pattern - Duration in ms or array of [vibrate, pause, vibrate...]

*/

export function vibrate(pattern) {

if (!hapticsEnabled || !hasVibration()) return;

// Web Vibration API

if ('vibrate' in navigator) {

navigator.vibrate(pattern);

}

}

/**

* Trigger haptic feedback (typed feedback for native)

* @param {string} type - One of HapticType values

*/

export async function haptic(type = HapticType.MEDIUM) {

if (!hapticsEnabled || !hasVibration()) return;

// If Capacitor Haptics available, use rich feedback

if (isNative() && Haptics) {

try {

switch (type) {

case HapticType.LIGHT:

await Haptics.impact({ style: 'light' });

break;

case HapticType.MEDIUM:

await Haptics.impact({ style: 'medium' });

break;

case HapticType.HEAVY:

await Haptics.impact({ style: 'heavy' });

break;

case HapticType.SUCCESS:

await Haptics.notification({ type: 'success' });

break;

case HapticType.WARNING:

await Haptics.notification({ type: 'warning' });

break;

case HapticType.ERROR:

await Haptics.notification({ type: 'error' });

break;

default:

await Haptics.impact({ style: 'medium' });

}

} catch (error) {

console.warn('Haptics failed:', error);

// Fallback to vibration

vibrate(type === HapticType.HEAVY ? 100 : 50);

}

} else {

// Fallback to Web Vibration API

const duration = type === HapticType.HEAVY ? 100 :

type === HapticType.LIGHT ? 30 : 50;

vibrate(duration);

}

}

/**

* Convenience methods for common game events

*/

export const GameHaptics = {

towerPlaced: () => haptic(HapticType.MEDIUM),

towerUpgraded: () => vibrate([50, 50, 50]),

waveComplete: () => haptic(HapticType.SUCCESS),

enemyReachedEnd: () => haptic(HapticType.WARNING),

gameOver: () => haptic(HapticType.ERROR),

achievementUnlocked: () => vibrate([50, 30, 50, 30, 50]),

purchaseConfirmed: () => haptic(HapticType.SUCCESS),

buttonTap: () => haptic(HapticType.LIGHT),

};

Usage:

JavaScript

import { GameHaptics } from './scripts/platform/haptics.js';

// In tower placement logic

function placeTower(position) {

// ... place tower ...

GameHaptics.towerPlaced();

}

// In wave manager

function onWaveComplete() {

// ... handle wave completion ...

GameHaptics.waveComplete();

}

### 7.3 IAP Integration Pattern

File: scripts/platform/purchases.js

JavaScript

/**

* In-App Purchase abstraction.

* Provides unified API for IAP across platforms.

*

* @module platform/purchases

*/

import { hasIAP, isNative } from './platformDetect.js';

import { loadProductCatalog } from '../data/products.js';

// Lazy-load Capacitor IAP plugin

let Purchases = null;

if (isNative()) {

import('@capacitor-community/in-app-purchases').then(module => {

Purchases = module.InAppPurchases;

});

}

/**

* Product cache

*/

let products = [];

let productsLoaded = false;

/**

* Initialize IAP system

*/

export async function initializePurchases() {

if (!hasIAP()) {

console.log('[IAP] Not available on this platform');

return false;

}

try {

await Purchases.initialize();

// Load product catalog from JSON

const catalog = await loadProductCatalog();

const productIds = catalog.products.map(p => p.id);

// Fetch product details from store

const response = await Purchases.getProducts({ productIds });

products = response.products;

productsLoaded = true;

// Restore previous purchases

await restorePurchases();

console.log('[IAP] Initialized with', products.length, 'products');

return true;

} catch (error) {

console.error('[IAP] Initialization failed:', error);

return false;

}

}

/**

* Get available products

* @returns {Promise<Array>} Product list

*/

export async function getProducts() {

if (!productsLoaded) {

await initializePurchases();

}

return products;

}

/**

* Purchase a product

* @param {string} productId - Product identifier

* @returns {Promise<Object>} Purchase result

*/

export async function purchaseProduct(productId) {

if (!hasIAP()) {

// Mock purchase for web development

console.log('[IAP] Mock purchase:', productId);

return {

success: true,

productId,

mock: true,

receipt: 'mock_receipt_12345'

};

}

try {

// Initiate purchase flow

const result = await Purchases.purchase({ productId });

// Validate receipt with backend

const validation = await validateReceipt(result.receipt);

if (validation.valid) {

// Award product to user

await awardProduct(productId, result.transactionId);

return {

success: true,

productId,

transactionId: result.transactionId,

};

} else {

throw new Error('Receipt validation failed');

}

} catch (error) {

console.error('[IAP] Purchase failed:', error);

if (error.code === 'PAYMENT_CANCELED') {

return { success: false, canceled: true };

}

return { success: false, error: error.message };

}

}

/**

* Validate receipt with backend

* @param {string} receipt - Receipt data

* @returns {Promise<Object>} Validation result

*/

async function validateReceipt(receipt) {

// TODO: Replace with your backend URL

const response = await fetch('https://your-backend.com/api/validate-receipt', {

method: 'POST',

headers: { 'Content-Type': 'application/json' },

body: JSON.stringify({ receipt }),

});

return await response.json();

}

/**

* Award product to user

* @param {string} productId

* @param {string} transactionId

*/

async function awardProduct(productId, transactionId) {

// Import game state management

const { addCurrency, unlockFeature } = await import('../state/gameState.js');

// Parse product type and award accordingly

if (productId.includes('currency')) {

const amount = parseInt(productId.match(/\d+/)[0]);

addCurrency(amount);

} else if (productId.includes('adremoval')) {

unlockFeature('ads_removed');

} else if (productId.includes('doublegains')) {

unlockFeature('double_gains_subscription');

}

// Log transaction for analytics

console.log('[IAP] Awarded product:', productId, transactionId);

}

/**

* Restore previous purchases (for non-consumables)

*/

export async function restorePurchases() {

if (!hasIAP()) return;

try {

const result = await Purchases.restorePurchases();

for (const purchase of result.purchases) {

await awardProduct(purchase.productId, purchase.transactionId);

}

console.log('[IAP] Restored', result.purchases.length, 'purchases');

return result.purchases;

} catch (error) {

console.error('[IAP] Restore failed:', error);

return [];

}

}

/**

* Check if user owns a specific product

* @param {string} productId

* @returns {Promise<boolean>}

*/

export async function ownsProduct(productId) {

// Check local game state

const { hasFeature } = await import('../state/gameState.js');

if (productId.includes('adremoval')) {

return hasFeature('ads_removed');

} else if (productId.includes('doublegains')) {

return hasFeature('double_gains_subscription');

}

return false;

}

Usage:

JavaScript

import { purchaseProduct, getProducts } from './scripts/platform/purchases.js';

// Display store UI

async function showStore() {

const products = await getProducts();

products.forEach(product => {

const button = document.createElement('button');

button.textContent = `${product.title} - ${product.price}`;

button.onclick = () => buyProduct(product.id);

storeContainer.appendChild(button);

});

}

// Handle purchase

async function buyProduct(productId) {

const result = await purchaseProduct(productId);

if (result.success) {

showSuccessMessage('Purchase complete!');

} else if (result.canceled) {

// User canceled, no message needed

} else {

showErrorMessage('Purchase failed: ' + result.error);

}

}

### 7.4 Leaderboard Service Example

File: scripts/platform/leaderboards.js

JavaScript

/**

* Leaderboard integration.

* Submits scores to Firebase, Game Center, and Play Games.

*

* @module platform/leaderboards

*/

import { hasNativeLeaderboards, getPlatform } from './platformDetect.js';

import { getDatabase, ref, set, get, query, orderByChild, limitToLast } from 'firebase/database';

// Firebase instance (initialized elsewhere)

let db = null;

/**

* Initialize leaderboards

* @param {Object} firebaseDb - Firebase database instance

*/

export function initializeLeaderboards(firebaseDb) {

db = firebaseDb;

console.log('[Leaderboards] Initialized');

}

/**

* Submit score to all available leaderboards

* @param {number} score - Player's score

* @param {number} wave - Wave reached

* @param {string} username - Player's display name

* @returns {Promise<boolean>} Success status

*/

export async function submitScore(score, wave, username) {

try {

// Primary: Firebase (cross-platform)

await submitToFirebase(score, wave, username);

// Secondary: Native leaderboards

if (hasNativeLeaderboards()) {

await submitToNativeLeaderboards(score, wave);

}

return true;

} catch (error) {

console.error('[Leaderboards] Submit failed:', error);

return false;

}

}

/**

* Submit score to Firebase

* @private

*/

async function submitToFirebase(score, wave, username) {

const userId = getUserId(); // From auth system

const timestamp = Date.now();

// Submit to global leaderboard

const scoreRef = ref(db, `leaderboards/global_high_score/scores/${userId}`);

await set(scoreRef, {

score,

wave,

username,

timestamp,

build: window.BUILD_VERSION || '1.0.0',

});

// Submit to daily leaderboard

const today = new Date().toISOString().split('T')[0];

const dailyRef = ref(db, `leaderboards/daily/${today}/scores/${userId}`);

await set(dailyRef, {

score,

wave,

username,

timestamp,

});

console.log('[Leaderboards] Submitted to Firebase:', score);

}

/**

* Submit score to native leaderboards

* @private

*/

async function submitToNativeLeaderboards(score, wave) {

const platform = getPlatform();

if (platform === 'ios') {

// Game Center

const { GameCenter } = await import('@capacitor/game-center');

await GameCenter.submitScore({

leaderboardID: 'com.yourcompany.theroidle.highscore',

value: score,

});

console.log('[Leaderboards] Submitted to Game Center:', score);

} else if (platform === 'android') {

// Play Games Services

const { PlayGames } = await import('@capacitor/play-games');

await PlayGames.submitScore({

leaderboardID: 'CgkI...',  // Your Play Games leaderboard ID

score: score,

});

console.log('[Leaderboards] Submitted to Play Games:', score);

}

}

/**

* Get top scores from leaderboard

* @param {string} leaderboardId - Leaderboard identifier

* @param {number} limit - Number of scores to fetch

* @returns {Promise<Array>} Top scores

*/

export async function getTopScores(leaderboardId = 'global_high_score', limit = 100) {

try {

const scoresRef = ref(db, `leaderboards/${leaderboardId}/scores`);

const topScoresQuery = query(scoresRef, orderByChild('score'), limitToLast(limit));

const snapshot = await get(topScoresQuery);

if (!snapshot.exists()) {

return [];

}

// Convert to array and sort descending

const scores = [];

snapshot.forEach((child) => {

scores.push({

userId: child.key,

...child.val(),

});

});

scores.sort((a, b) => b.score - a.score);

return scores;

} catch (error) {

console.error('[Leaderboards] Fetch failed:', error);

return [];

}

}

/**

* Get user's rank on leaderboard

* @param {string} leaderboardId

* @returns {Promise<number>} Rank (1-indexed) or -1 if not found

*/

export async function getUserRank(leaderboardId = 'global_high_score') {

const scores = await getTopScores(leaderboardId, 10000);

const userId = getUserId();

const userIndex = scores.findIndex(s => s.userId === userId);

return userIndex === -1 ? -1 : userIndex + 1;

}

/**

* Get user ID (from auth or device ID)

* @private

*/

function getUserId() {

// Try to get from authentication system

if (window.firebaseAuth?.currentUser) {

return window.firebaseAuth.currentUser.uid;

}

// Fallback to device ID

let deviceId = localStorage.getItem('device_id');

if (!deviceId) {

deviceId = 'user_' + Math.random().toString(36).substr(2, 9);

localStorage.setItem('device_id', deviceId);

}

return deviceId;

}

Usage:

JavaScript

import { submitScore, getTopScores } from './scripts/platform/leaderboards.js';

// Submit player's score

async function onGameEnd(finalScore, waveReached) {

const username = getPlayerUsername();

await submitScore(finalScore, waveReached, username);

}

// Display leaderboard

async function showLeaderboard() {

const topScores = await getTopScores('global_high_score', 100);

topScores.forEach((entry, index) => {

console.log(`${index + 1}. ${entry.username}: ${entry.score} (Wave ${entry.wave})`);

});

}

### 7.5 Configuration-Based Platform Routing

File: assets/configuration.js (addition)

JavaScript

/**

* Platform-specific configuration

*/

export const platformConfig = {

// Haptic feedback settings

haptics: {

enabled: true,

intensity: {

light: 30,

medium: 50,

heavy: 100,

},

patterns: {

towerPlaced: [50],

towerUpgraded: [50, 50, 50],

waveComplete: [100, 50, 100],

gameOver: [500],

},

},

// Advertising configuration

ads: {

enabled: true,  // Toggle for development

rewarded: {

placementIds: {

ios: 'ca-app-pub-XXXX/YYYY',

android: 'ca-app-pub-XXXX/ZZZZ',

test: 'ca-app-pub-3940256099942544/5224354917',

},

rewards: {

currency: 500,

boostDuration: 600, // 10 minutes in seconds

},

},

interstitial: {

enabled: false,  // Start disabled, enable later

frequency: 300,  // Show every 5 minutes max

},

},

// In-app purchase products

iap: {

products: [

{ id: 'thero.currency.small', category: 'currency', amount: 1000 },

{ id: 'thero.currency.medium', category: 'currency', amount: 6000 },

{ id: 'thero.currency.large', category: 'currency', amount: 15000 },

{ id: 'thero.premium.adremoval', category: 'feature', feature: 'ads_removed' },

{ id: 'thero.premium.doublegains', category: 'subscription', feature: 'double_gains' },

],

},

// Leaderboard configuration

leaderboards: {

firebase: {

databaseURL: 'https://thero-idle-default-rtdb.firebaseio.com',

},

gameCenter: {

leaderboardIds: {

highScore: 'com.yourcompany.theroidle.highscore',

dailyChallenge: 'com.yourcompany.theroidle.daily',

},

},

playGames: {

leaderboardIds: {

highScore: 'CgkI...',

dailyChallenge: 'CgkI...',

},

},

},

};

Usage:

JavaScript

import { platformConfig } from './assets/configuration.js';

import { getPlatform } from './scripts/platform/platformDetect.js';

// Get platform-specific ad unit ID

const platform = getPlatform();

const adUnitId = platformConfig.ads.rewarded.placementIds[platform] ||

platformConfig.ads.rewarded.placementIds.test;

// Use configured haptic pattern

const pattern = platformConfig.haptics.patterns.towerPlaced;

vibrate(pattern);

// Award configured reward

const reward = platformConfig.ads.rewarded.rewards.currency;

addCurrency(reward);

## 8. Compatibility Matrix

| Feature | Mobile Web (iOS/Android) | Desktop Web | iOS Native (Capacitor) | Android Native (Capacitor) | Future Desktop Build |
| --- | --- | --- | --- | --- | --- |
| Core Gameplay | ✅ Full | ✅ Full | ✅ Full | ✅ Full | ✅ Full |
| Touch Controls | ✅ Native | ⚠️ Mouse emulation | ✅ Native | ✅ Native | ❌ N/A |
| Mouse/Keyboard | ❌ N/A | ✅ Full support | ❌ N/A | ❌ N/A | ✅ Full support |
| Vibration (Basic) | ✅ Web Vibration API | ❌ Not supported | ✅ Web + Capacitor | ✅ Web + Capacitor | ❌ Not supported |
| Haptics (Rich) | ❌ Not available | ❌ Not supported | ✅ Capacitor Haptics | ✅ Capacitor Haptics | ❌ Not supported |
| In-App Purchases | ❌ Not supported | ❌ Not supported | ✅ App Store IAP | ✅ Play Store IAP | ⚠️ TBD (Steam?) |
| Advertisements | ⚠️ Web ads only | ⚠️ Web ads only | ✅ AdMob | ✅ AdMob | ❌ Unlikely |
| Leaderboards | ✅ Firebase only | ✅ Firebase only | ✅ Firebase + Game Center | ✅ Firebase + Play Games | ✅ Firebase + Steam? |
| Cloud Save | ✅ Firebase | ✅ Firebase | ✅ Firebase | ✅ Firebase | ✅ Firebase + Steam Cloud |
| Push Notifications | ⚠️ Web Push (limited) | ⚠️ Web Push | ✅ Native push | ✅ Native push | ⚠️ TBD |
| Offline Mode | ✅ Service Worker | ✅ Service Worker | ✅ Full offline | ✅ Full offline | ✅ Full offline |
| App Store Presence | ❌ No | ❌ No | ✅ App Store | ✅ Play Store | ⚠️ Steam? Epic? |
| Auto-Updates | ✅ Instant (refresh) | ✅ Instant (refresh) | ⚠️ Manual (store) | ⚠️ Manual (store) | ⚠️ Platform-dependent |
| File System Access | ⚠️ Limited (LocalStorage) | ⚠️ Limited (LocalStorage) | ✅ Full access | ✅ Full access | ✅ Full access |
| Performance | ⚠️ Browser-dependent | ✅ Good | ✅ Excellent | ✅ Excellent | ✅ Excellent |
| Screen Orientation | ✅ Portrait/Landscape | ✅ Any | ✅ Lockable | ✅ Lockable | ✅ Any |

Legend:

- ✅ Fully supported

- ⚠️ Partially supported or limited

- ❌ Not supported

- ⚠️ TBD